Project milestones:

Wks.

4. a. Preliminary requirements

b. Get Freddy involved

c. GUI coding begins

d. DB design approved

5. a. Database Demo

b. GUI coding complete

c. Begin GUI → DB

6. a. Specific requirements for approval

b. GUI → DB complete

c. GUI ← DB begin

7. a. Test plan for approval

b. Testing to begin

c. Design Document start

8. a. Design Document complete

b. Preliminary Demo by entire group

9. a. Final report ready for approval

b. Deployment Plan start

10. a. Final report for publication

b. Deployment Testing

c. Trial run of Presentation

11. Presentation